Camp Eder Work Day       October 3, 2026 from 9am – 3pm

There will be pastries, coffee and juices in the morning at Schwarzenau Lodge, along with prayer and then we will divide up into groups and go at it. We can use anyone and everyone because we have a lot of things to get done and any skill set will be appreciated!   Below is just some of what we want to accomplish.

Lunch will be provided, but no napping afterwards!

We could also use monetary donations and/or material for ongoing camp projects.

If you have any questions or wish to help, please contact me, Kevin Meyers,  at 717-465-7108

MAIN WORK DAY PROJECTS:

- Wood cutting and splitting for fall fest

Needed:  8+ people, bring chain saws, splitters if you have them.

- Organizing maintenance binders for each building on the property including making drawings and gathering information.

Needed:  2-4 people with good organizational skills

- Replacing dusk to dawn lights

Needed:  3 people with electrical background. (We will be removing the old lights and replacing them with new LEDs. We will have a tow behind lift available. Some rewiring may be necessary, all material provided).

- Replacing bulbs in can lights with new LEDs in Tree of Peace building

Needed:  1-2 people who are comfortable on ladders

- Put up new ceramic tile in pool house restrooms

Needed:  2-3 people

The tile just needs to be installed, grouted and caulked. The new studding, cement board and sealant is already done. They are 2x4 foot tiles, and we should have everything needed to finish on site.

- Spray weed killer on walkway and driveways

Needed: 1 person

- Remove rocks and tree stumps that are a trip hazard

Needed:  3-4 people.  Please bring picks and shovels if you have them.

- Reinstall vent pipes thru roof in pool house and seal

Needed:  2-3 people familiar with this type of work

- Power  wash propane tanks and a few walls

Needed: 2+ people and an additional power washer if you have one.

- Patch holes in concrete

Needed: 2-3 people

- Grading the road and removing the old slip and slide and releveling the area.

Needed:  1 or 2 operators with skid steer loaders.

I want to thank everyone in advance.   I know it is a large list but hopefully we can knock a large part of it out on Saturday!

Respectfully,

Kevin Meyers

Property Chair - Camp Eder Board of Directors

717-465-7108

Email: parockcutters@gmail.com